**Name:** Emma Jiang

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user stories | 3/26/21 | 3/27/21 |
| 2. Create low fidelity wireframes | 3/27/21 | 3/28/21 |
| 3. Create a design guide with color palette, font choice, design considerations, information architecture, and site map | 3/28/21 | 3/28/21 |
| 4. Finish the basic html and css for the website following the layout in the wireframe, specifically the header, navigation, sidebar, and footer in index.html | 3/30/21 | 3/28/21 |
| 5. Extend index.html for all other pages in the website and add additional css and jQuery to the website following the wireframe | 4/1/21 | 3/28/21 |
| 6. Add external links to the website | 4/3/21 | 4/1/21 |
| 7. Add a mailing list form to the website | 4/3/21 | 4/1/21 |
| 8. Create protocols for the interviews | 4/4/21 | 4/2/21 |
| 9. Run user interviews, take notes | 4/5/21 | 4/4/21 |
| 10. Make improvements on the website based on the results from the interview | 4/11/21 | 4/11/21 |